# Mobile App Gaps

Branch: mobile-app-gaps — the active development branch for all mobile work. mobile-code-replacement is retired/superseded (its content is merged into main, which this branch also builds on); don't develop there anymore. Last verified: 2026-07-31, against main post-PR #25.

# Build status

Backend: manage.py migrate clean, 194/194 tests pass, demo.sh proves the live Celery pipeline including cooldown/cap enforcement. Requires requirements_mac.txt to be fixed first (see gap below) — as committed, a fresh Mac clone can't even run manage.py.

Mobile: builds. npx expo export --platform ios bundles cleanly (667 modules). Fixed 2026-07-31 — see "Confirmed not gaps" below.

# Current gaps, in priority order

No EMA submission anywhere. mobile/src/screens/ComposeScreen.tsx is a free-text box with keystroke telemetry only. ema.submit() is defined in mobile/src/api/endpoints.ts and never called. No mood/stress/energy input UI exists. No real EMA data can reach the decision engine without this. Assigned to Shawnick as his first task.

Pushes never show real prompt content — no prompt library on the mobile side. notification_service.py's build_jitai_push_message() sends only data: {type, prompt_id, jitai_log_id} — no title, no body, ever (intentional, per this project's silent-push design). mobile/App.tsx's foreground handler does notification.request.content.title ?? 'Notification' / body ?? '' — since those are always absent, every push shows the generic toast "📩 Notification" with no real content. There is no local prompt catalog anywhere in mobile/src that maps prompt_id → actual message text (checked — the only prompt_id reference is a pass-through field in endpoints.ts). This was the original design intent (old TODO.md: "the React Native app holds the message text locally and displays it by prompt_id") and was never built. Even with EMA submission, auth, and delivery all fixed, a participant who gets a push currently sees nothing meaningful.

Auth token refresh is broken and fails silently. mobile/src/api/client.ts and mobile/src/store/authStore.ts call /auth/token/refresh/ and /auth/me/ — neither route exists in backend/project/urls.py. Access tokens expire after 30 minutes. On failure, the client clears local tokens but never logs the Zustand store out, so the UI keeps showing the app as logged in while every call 401s silently. Needs a design decision: add the backend endpoints, or simplify the client to not depend on them.

Receipt round trip only half-wired. POST /jitai/receipt/ is called from the foreground addNotificationReceivedListener in mobile/App.tsx, but not from the tap/response listener — so the realistic case (phone elsewhere, participant taps the notification later) never posts a receipt. Given these are silent, data-only pushes, the foreground path may rarely fire in practice, especially on iOS.

Orphaned legacy code. mobile/app/, mobile/components/, mobile/hooks/, mobile/constants/ — old HealthyGator/create-expo-app boilerplate, never deleted when Sai's app was merged in. Fails to typecheck (23 errors) since package.json dropped their dependencies. Delete outright; nothing references them.

Expo Go cannot run this app; two native push-notification config gaps. mobile/android/ and mobile/ios/ native folders are committed (bare workflow, not gitignored) — Expo Go can't load a bare-workflow app at all. Separately:

android/app/src/main/AndroidManifest.xml has no POST_NOTIFICATIONS permission — required on Android 13+ for any notification to post.

ios/REACT/Info.plist has no UIBackgroundModes: remote-notification — needed for the silent/background pushes this project's architecture depends on.

app.json's ios/android/icon/orientation fields are dead (expo-doctor confirms — ignored since native folders exist and won't re-sync without expo prebuild).

No enrollment / wearable-registration UI. Nothing in Login/Register/Compose calls POST /wearable/ or sets is_enrolled=True. Confirm with Sai whether this was planned as a separate flow.

`BASE_URL` hardcoded to `'prod'`. mobile/src/api/config.ts has a working dev/prod switch already built — just needs flipping or driving from an env var.

`backend/requirements_mac.txt` is broken. Missing sentry_sdk, django-redis, djangorestframework_simplejwt, argon2-cffi, and psycopg. A fresh Mac clone can't run manage.py at all. ~10 minute fix.

No missing-check-in / non-response detection. EMA.status='expired' is declared but never assigned anywhere outside test fixtures.

`trigger_signal` field always written `None`. backend/app/tasks.py:105.

`celery.py` disables TLS certificate verification for `rediss://`. ssl_cert_reqs: ssl.CERT_NONE. Flag for a security pass.

`.env` doesn't document `DASHBOARD_API_KEY` / `JITAI_RANDOMIZATION_PROBABILITY`.

# Confirmed *not* gaps

Cooldown (60 min) and daily cap (4/day): live-verified, correctly enforced.

Backend test suite: 194/194 passing.

Login/register/checkemail API contract: matches the backend exactly.

Dashboard API-key endpoints: implemented, tested, fail closed correctly.

getExpoPushTokenAsync projectId: fixed.

Multi-prompt support (backend selection): resolved — CSV catalog (REACTprompts.csv) is live in notification_service.py, select_prompt() draws from the EMA-eligible pool correctly. Not the same as gap #2 above — the backend picks a real prompt_id, it just never reaches the participant as visible text on the mobile side.

App build failure: fixed 2026-07-31 — babel-preset-expo was only present as a nested dependency of expo (node_modules/expo/node_modules/babel-preset-expo), unreachable from mobile/babel.config.js's require('babel-preset-expo'). Added "babel-preset-expo": "~56.0.15" to mobile/package.json devDependencies and reinstalled; npx expo export --platform ios now bundles cleanly (667 modules).