# Sai Handover Review — Build/Run Verification + Gap List

Reviewers: Dustin, Tyler (with Claude Code assistance) Date: 2026-07-28, updated 2026-07-31 Scope: Confirm the app builds and runs, review the team's latest push, and produce the gap list that defines Shawnick's starting scope.

# Update — 2026-07-31: Sai's app is now merged into `main`, re-reviewed

Since the 2026-07-28 pass below, Tyler merged Sai's real mobile app into main (via mobile-only-update → mobile-app-gaps → PR #25, all dated 2026-07-30/31) and fixed two of the gaps this doc flagged. Re-read the entire mobile app fresh against current main. Net result: worse than expected in one new way, better in two others.

Fixed since 07-28:

Gap #4 (getExpoPushTokenAsync missing projectId) — fixed, confirmed in mobile/src/notifications/pushToken.ts.

Gap #3 (receipt round trip) — half fixed. A call to POST /jitai/receipt/ was added, but only inside addNotificationReceivedListener (fires when the push arrives while the app is already open). The tap/response listener — the realistic case, phone elsewhere, participant taps the notification later — still only logs engagement, never posts a receipt. Given these are silent, data-only pushes (per this project's design), the foreground-received path may rarely fire at all in practice, especially on iOS. Still open, just narrower.

New, more severe than anything found on 07-28:

13. The app does not build. npx expo export fails immediately: Cannot find module 'babel-preset-expo'. mobile/babel.config.js requires it; mobile/package.json's devDependencies only lists @types/react and typescript. Nothing else about the mobile app can be verified end-to-end (no bundle, no expo start, no EAS build) until this is fixed. This is now gap #1 in practice, ahead of everything below.

14. Orphaned legacy code, newly broken by the merge. The old mobile/app/, mobile/components/, mobile/hooks/, mobile/constants/ (HealthyGator / create-expo-app boilerplate) were never deleted when Sai's app was merged in. They're still tracked in git, and now that package.json only has Sai's minimal dependency set, they fail to resolve their own imports (expo-router, @react-navigation/native, expo-font, etc.) — npx tsc --noEmit throws 23 errors, all from these dead files. Delete them as part of this cleanup; nothing references them anymore.

15. Expo Go cannot run this app at all, and push notifications are misconfigured for it regardless. mobile/android/ and mobile/ios/ native project folders are committed and not gitignored — this is bare workflow, not managed/CNG, and Expo Go categorically cannot load a bare-workflow app. (Separately, Expo SDK 56 dropped remote push support in Expo Go entirely since SDK 53, so Expo Go was never viable for testing push here regardless.) expo-dev-client is installed, so the team clearly intended a real dev-client build — but nothing documents that, and mobile/README.md still tells people to use Expo Go. On top of the workflow issue, two concrete native-config gaps:

android/app/src/main/AndroidManifest.xml has no `POST_NOTIFICATIONS` permission — required on Android 13+ (API 33+) for any notification to post at all. Without it, the runtime permission prompt cannot actually succeed on a modern Android device.

ios/REACT/Info.plist has no `UIBackgroundModes: remote-notification` — needed for the silent/background pushes this project's architecture is built around (CLAUDE.md: "Silent pushes are used..."). Without it, silent pushes won't reliably wake the app in the background on iOS.

expo-doctor independently flags that app.json's ios/android/icon/orientation fields are now dead — ignored, since native folders exist and won't re-sync unless someone runs expo prebuild again. Any future edit to those fields in app.json will silently do nothing.

Confirmed unchanged, still open: no EMA submission anywhere (gap #1 below, still the biggest functional gap), auth token refresh still 404s (gap #2), no enrollment/wearable-registration UI (gap #5), BASE_URL still hardcoded to prod (gap #6), backend/requirements_mac.txt still broken (gap #12).

This content lives on branch mobile-app-gaps (already merged into main as of this update — new commits here are additive, not yet re-merged).

# Correction — read this first (2026-07-28, historical)

The first pass of this review checked main's mobile/app/... directory and reported it as "the mobile app," found it built/ran cleanly, and treated origin/mobile-code-replacement as an abandoned early prototype. That was wrong. git log main -- mobile/ shows mobile/app/ has had zero commits since 2026-07-10 (two rename commits by Tyler, nothing since) — it's the old HealthyGator-Sports-Fan baseline, renamed into mobile/ and never touched again. There is no REACT-specific mobile work on main at all.

Sai's actual, real, in-progress REACT mobile app only ever existed on `origin/mobile-code-replacement` (mobile/src/..., all three commits authored by Sai-Puneeth, last touched 2026-07-17). It's meaningfully more built-out than assumed: real JWT auth with token refresh, working push-token registration, a working offline queue wired end-to-end, and real engagement logging on notification tap. Section 2 below is the corrected, accurate gap list for *this* branch — the one that actually matters.

# 1. Build/run verification

## Backend (on `main`)

Fresh venv, pip install -r requirements_mac.txt fails immediately — manage.py can't even boot. See gap #1.

After patching the venv with the missing packages: manage.py migrate clean, 194/194 tests pass (python manage.py test --keepdb), and ./demo.sh --p 0.99 runs the full live Celery worker pipeline end to end — including a real, live "cooldown active" decision on the second EMA, so cooldown enforcement is confirmed working at runtime, not just in fixtures.

## Mobile — Sai's actual app (`origin/mobile-code-replacement`)

npm install — clean.

npx tsc --noEmit — completely clean, zero errors.

npx expo export --platform ios — succeeds, real production bundle (667 modules, 1.8MB).

(main's mobile/app/ also builds/typechecks/bundles fine, per the original pass — but that's the legacy HealthyGator app, not REACT, so it isn't the relevant build to trust.)

## What landed in the reviewed backend push (`demo-Notification-service` → `main`)

Only 5 backend files changed: views.py, tests.py, project/celery.py, project/settings.py, project/urls.py. Net effect: two new dashboard endpoints (GET /dashboard/participants/, GET /dashboard/latency-events/) gated by staff-JWT-or-API-key, tested and fail closed correctly; a Celery/Redis config fix (see gap #10 for a TLS caveat). Doesn't touch tasks.py, decision_engine.py, or notification_service.py.

# 2. Gap list — Sai's mobile app (`mobile-code-replacement`), corrected

## What's actually built here (don't re-litigate as missing)

Real JWT auth: login, register, expo-secure-store token persistence, session restore on launch, axios interceptor that attaches the bearer token and attempts refresh on 401.

Push token registration wired end-to-end: requests permission → gets Expo token → PUT /user/{id}/ with push_token → confirmed matches the backend contract.

Notification handling: foreground toast, tap listener extracts jitai_log_id from the push payload and posts a real, working notification_tapped event to POST /telemetry/engagement/.

Offline queue: AsyncStorage + NetInfo, queues telemetry events on send failure, flushes on reconnect, wired into app startup (startNetworkListener()) and post-auth (flushQueue()). Fully working for telemetry — this is real, solid infrastructure.

Compose-surface keystroke/delete/timing telemetry (draft_started/draft_deleted/ draft_submitted) matching the PhoneTelemetry model's event_type choices exactly. Free text itself is never sent anywhere — IRB-compliant on that front.

## Real bugs / gaps in what's here

No EMA submission anywhere — the core data-collection feature doesn't exist. ComposeScreen.handleSubmit() only fires a telemetry event (emitDraftSubmitted()) and clears the text box; it never calls ema.submit(). That wrapper is defined in mobile/src/api/endpoints.ts and is completely unused, dead code. There's also no mood/stress/energy input UI anywhere (sliders, Likert buttons) — "Compose" is a free-text box with telemetry instrumentation, not an EMA survey. Since _evaluate_user() only ever reads EMA.objects.filter(status='completed'), this app currently has no way to get real EMA data into the system at all. This is the single biggest gap — bigger than the receipt call.

Auth token refresh calls an endpoint that doesn't exist on the backend, and the failure is invisible to the user. mobile/src/api/client.ts's 401-interceptor POSTs to /auth/token/refresh/; mobile/src/store/authStore.ts's session-restore POSTs to /auth/me/. Checked backend/project/urls.py — neither route exists. ACCESS_TOKEN_LIFETIME is 30 minutes (backend/project/settings.py:98), so any session older than 30 minutes will 401, attempt to refresh against a 404, and fail. Worse: client.ts's failure handler calls clearTokens() (a local module variable) but never calls useAuthStore's logout() — so isAuthenticated in the Zustand store stays true, the UI keeps showing ComposeScreen, and every subsequent API call just silently 401s forever with no visible error and no path back to the login screen short of reinstalling. For a multi-week study this will look like "the app stopped working" for every participant, roughly every 30 minutes of elapsed session time.

No receipt round-trip call, confirmed again on the correct branch. The notification-tap listener in mobile/App.tsx posts to /telemetry/engagement/ only. POST /jitai/receipt/ (which exists and is tested on the backend) is never called from anywhere in this app.

`getExpoPushTokenAsync()` is called with no `projectId` (mobile/src/notifications/pushToken.ts:35), even though mobile/app.json has a real EAS projectId (f0fc7be5-bec6-4665-a49f-a63de4e71a93) configured and available. Per Expo's current API this can fail outside of Expo Go (i.e. in the actual EAS/standalone build participants would install) — needs getExpoPushTokenAsync({ projectId }).

No enrollment / wearable-registration UI. Nothing in Login/Register/Compose calls POST /wearable/ or sets is_enrolled=True. _evaluate_user() requires both is_enrolled=True and an active WearableDevice — without this flow, a participant who self-registers through the app is never eligible for JITAI evaluation, no matter what else works. Possibly intended to be a separate/manual onboarding step — worth confirming with Sai whether this was planned elsewhere.

`BASE_URL` hardcoded to `'prod'` (mobile/src/api/config.ts:7) — there's at least a clean dev/prod switch already built (BASE_URLS.dev = 'http://127.0.0.1:8000'), just needs flipping or driving from an env var instead of a hardcoded literal.

## Structural gaps in the decision pipeline (backend, unaffected by which mobile branch is real)

No missing-check-in / non-response detection. EMA.status='expired' is declared but never assigned anywhere outside test fixtures. Confirmed directly by this week's dress rehearsal (docs/dress-rehearsal-2026-07-28.md) — nothing surfaces a silent participant automatically.

`ingest_wearable_data` is a no-op stub (tasks.py:18, "not yet implemented").

`trigger_signal` field is always written `None` (tasks.py:105) — dead field.

## Security / config hygiene

`celery.py`'s `rediss://` TLS handling disables certificate verification (ssl_cert_reqs: ssl.CERT_NONE). Flag for a security pass before participants are live.

`.env` doesn't document `DASHBOARD_API_KEY` or `JITAI_RANDOMIZATION_PROBABILITY`.

`backend/requirements_mac.txt` is broken — missing sentry_sdk, django-redis, djangorestframework_simplejwt, argon2-cffi, and psycopg. ~10 minute fix, but do it before anyone else clones.

## Confirmed *not* gaps

Cooldown (60 min) and daily cap (4/day): real, live-verified, correctly enforced.

Backend test suite: 194/194 passing on main.

Login/register/checkemail API contract: matches the backend exactly, verified field-by-field.

New dashboard API-key endpoints: implemented, tested, fail closed correctly.

No longer true as of 2026-07-31 — see the update at the top of this doc: "Sai's mobile app installs, typechecks with zero errors, produces a real production bundle" was accurate for origin/mobile-code-replacement in isolation on 07-28. It is not true of what's on main now — the merge introduced a missing-dependency build failure and left 23 typecheck errors from orphaned legacy files.

How to apply: #1 (no EMA submission) and #2 (auth refresh 404s, invisible logout) are the two that actually block "participant ready" — worse than the receipt-call gap, because #1 means no real EMA data can ever reach the engine and #2 means any session breaks after 30 minutes with no recovery. Talk to Sai about all three (#1/#2/#3) while he's reachable — in particular whether he has further uncommitted local work, since the last commit here is 2026-07-17, a week before the redo deadline, and the branch was apparently never merged.